# Design Plan for Comparative Evaluation of FLASH and MAGIC

Graph Neural Network-Based Provenance Intrusion Detection

| Unit | COS60011 Technology Design |
| --- | --- |
| Assessment | Team Design Concept |
| Team and project | CyberSecurity-2 GNNs and IDS |
| Team members | Vath Im (106229571); Ahmad Ikram (106864969); Yichen Qian (106239952); Noah（106405122） |
| Facilitator | Dr. Wanlun Ma |
| Design status | Pre-implementation plan |
| Date | September 2026 |

# Table of content

Executive Summary	2

1 Introduction	3

1.1 Project Overview	3

1.2 Background and Problem Definition	3

1.3 Project Assumptions	3

1.4 Project Objectives and Research Question	3

Research Question	4

1.5 Scope	4

2 Design Concept	4

2.1 Preliminary Design	4

2.2 FLASH Design Path	4

2.3 MAGIC Design Path	5

2.4 Shared Human Review Layer	5

2.5 Methodology	5

Data Preparation and Graph Construction	5

Model Development and Controlled Comparison	5

Evaluation Measures	5

Analysis Plan	6

2.6 Design Constraints and Risk Controls	6

2.7 Functional and Non-functional Requirements	6

3 Project Management Plan	6

3.1 Work Breakdown Structure	6

3.2 Timeline and Milestones	7

3.3 Goals and Decision Gates	7

3.4 Team Breakdown and Responsibilities	7

4 Expected Outcomes and Success Criteria	7

5 Conclusion	8

References	9

# Executive Summary

This project will compare FLASH and MAGIC as graph neural network approaches for provenance-based intrusion detection. FLASH combines semantic and temporal entity information with neighborhood aggregation, while MAGIC learns normal graph behavior through masked representation learning. Both models will use the same data preparation, graph partitions, metrics, and computing environment. The comparison will examine detection quality, false alerts, efficiency, and explainability rather than relying on accuracy alone. Planned outputs include a reproducible preprocessing pipeline, two documented model implementations, a shared evaluation module, and a small analyst-facing demonstration. The prototype will remain advisory: a human reviewer will make the final decision for every alert. Findings will be limited by benchmark-data quality, class imbalance, local hardware, and differences from the original implementations.

# 1 Introduction

## 1.1 Project Overview

This project will design a comparative prototype for detecting suspicious activity in host-origin graphs. Audit events will be converted into directed graphs, in which processes, files, and sockets are represented as nodes, whilst interactions such as reads, writes, executions, and connections are represented as edges. Unlike the approach of assessing each event in isolation, the graph model can identify a sequence of activities that are anomalous in their overall context by analyzing the relationships between entities. This approach is of particular significance for Advanced Persistent Threats (APTs), as such attacks may unfold slowly and utilize legitimate tools, trusted processes, or seemingly normal file operations.

The planned prototype focuses on FLASH and MAGIC, as they represent two complementary strategies. FLASH provides semantic information via filenames and paths, adds temporal information, and employs a GraphSAGE-style architecture to aggregate neighborhood context [1]; MAGIC, on the other hand, utilizes a masked autoencoder based on a graph attention mechanism, trained to reconstruct hidden node attributes, thereby identifying anomalies through reconstruction or representation differences [2].The comparison does not assume that a more complex method is necessarily superior. Both methods will be evaluated using the same database versions, preprocessing rules, data partitioning, and reporting workflows.

## 1.2 Background and Problem Definition

Traditional signature-based intrusion detection performs well when known malicious patterns are present, but may fail to detect novel or mutated attacks. Anomaly detection is capable of identifying deviations from learnt normal behaviour; however, legitimate changes may also be flagged as anomalies, leading to false positives. Source-based intrusion detection systems address some of these issues by preserving causal structures: analysts can not only view alert scores but also examine the associated processes, files and connections. Graph neural networks (GNNs) are attractive because they can learn from both node attributes and graph relationships.

However, high-precision results published in the literature are insufficient to demonstrate their practical feasibility. Datasets from end-user devices may contain synthetic or repetitive background behavior, incomplete labels, noise in data collection, or only a small number of attack scenarios [3]. Comparisons of modern source-based intrusion detection systems have also revealed that inconsistent preprocessing and evaluation choices may amplify differences between models, whilst simpler baseline methods may still prove competitive [4]. Consequently, the design challenge lies in formulating a fair and transparent evaluation scheme to distinguish model capabilities from dataset or experimental biases.

## 1.3 Project Assumptions

- The selected benchmark dataset will contain sufficient timestamps, entity relationships and labels to construct and evaluate a traceability graph.

- A shared preprocessing and evaluation procedure can be applied to both FLASH and MAGIC despite their different learning strategies.

- Simplified student implementations will preserve the central design idea of each model without reproducing every optimisation in the original systems.

- The available MacBook Pro M4 Pro can execute reduced experiments when consistent sampling or graph windows are used.

- Results will describe performance under the selected benchmark conditions and will not be treated as evidence of production readiness.

## 1.4 Project Objectives and Research Question

The main objective of this project is to design and implement a repeatable comparison of FLASH and MAGIC in the context of source-tracing-based intrusion detection. The project will convert the literature content into a feasible student prototype while retaining the core ideas of each method. Specific goals include:

- construct a documented provenance-graph pipeline with consistent entity, edge and time representations;

- implement simplified but recognisable FLASH and MAGIC workflows in one software environment;

- measure detection effectiveness using metrics suitable for highly imbalanced security data;

- compare training time, inference time and memory demand alongside predictive performance;

- produce alert evidence that a human analyst can inspect rather than triggering an automatic response; and

- record limitations, assumptions and implementation differences so that results are not presented as production evidence.

## Research Question

RQ1. Under a common provenance dataset, data split and evaluation protocol, how effectively do simplified implementations of FLASH and MAGIC distinguish malicious activity from benign system behaviour?

## 1.5 Scope

| In scope | Out of scope |
| --- | --- |
| Offline processing of an established provenance-security dataset. | Deployment on a live organisational network. |
| A shared preprocessing and graph-construction pipeline. | Claims that the prototype can prevent every attack. |
| Simplified FLASH and MAGIC implementations. | Exact reproduction of every optimisation in the original codebases. |
| Binary benign/malicious or anomaly-score evaluation. | Automated blocking, isolation or deletion of resources. |
| Precision, recall, F1, PR-AUC, ROC-AUC, false-positive rate, time and memory. | Collection of private employee or production audit logs. |
| A small dashboard or report showing alerts and related entities. | Commercial integration with a SIEM or endpoint agent. |

Table 1. Project scope and exclusions.

The scope of this study deliberately prioritizes verifiable experiments rather than covering a wide range of functionalities. If time or hardware resources are limited, the research team will reduce the size of the graph samples while maintaining the comparison scheme unchanged, and clearly report this reduction.

# 2 Design Concept

## 2.1 Preliminary Design

The proposed system contains five stages. First, auditing and provenance records are validated and normalised. Secondly, entities and events are converted into a directed temporal graph. Thirdly, the same graph partitions are supplied to the two model pipelines. Then in stage 4, model outputs are converted into node-level or event-level anomaly scores and evaluated against available ground truth. Finally in the fifth stage, high-risk results are displayed with contextual evidence for human review. Keeping preprocessing and evaluation shared reduces the chance that one model benefits from different data handling.

| Stage 1 | Stage 2 | Stage 3 | Stage 4 | Stage 5 |
| --- | --- | --- | --- | --- |
| Audit events validation and cleaning | Provenance graph nodes edges and time | FLASH and MAGIC parallel pipelines | Scores and metrics shared evaluation | Alert evidence human decision |

Figure 1. Proposed FLASH and MAGIC comparison workflow. Source: developed by the team based on [1], [2] and [4].

## 2.2 FLASH Design Path

The FLASH path will encode entity meaning from available names, paths or types and combine this semantic representation with temporal information. Neighbourhood aggregation will then learn how each entity relates to nearby entities in the provenance graph [1]. Our implementation will attempt a GraphSAGE-style layer and a binary prediction head. Where the selected dataset will not provide meaningful text fields, entity type and categorical attributes will be encoded explicitly and the limitation will be documented. The output will be a malicious probability or anomaly score for the selected detection unit.

## 2.3 MAGIC Design Path

The MAGIC path will use self-supervised masked graph representation learning. During training, selected node attributes will be hidden and a graph attention encoder-decoder will learn to reconstruct the missing information from surrounding context [2]. Nodes or events with unusually high reconstruction differences will receive higher anomaly scores. Training will use benign data where the dataset supports that assumption; any contamination risk will be reported. A threshold chosen on validation data will convert scores into alerts without using the test set to tune the decision rule.

## 2.4 Shared Human Review Layer

Neither model will automatically block a process. Each alert will present the model name, risk score, entity type, nearby nodes, relevant event time, and available ground-truth label. This supports comparison and encourages cautious interpretation. A future implementation may visualize the local subgraph or attack path, but the minimum deliverable is a readable evidence table linked to the evaluated graph record. In an ideal situation these models would also need to have a good balance between false positives and accuracy scores.

## 2.5 Methodology

### Data Preparation and Graph Construction

One origin dataset will be selected by the team  that can be processed within the available hardware. The dataset choice is going to record its source, collection period, attack scenarios, entity types, class distribution, and known limitations. Document policy will play an important part in handling duplicate or malformed events. Nodes will represent processes, files, and network endpoints; directed edges will represent system interactions. Timestamps will be ordered and transformed consistently. Categorical fields will be encoded without using labels or upcoming test information.

Data are going to be separated into training, validation, and test partitions before model tuning. Random mixing can leak similar activity across partitions, which is a consequence of timestamps permitting a chronological split preferred. MAGIC will understand normal structure from its training partition, while FLASH will use the labels required by the simplified supervised path. Both models will be tested on the same records from the holdout. Random seeds, versions of software, and files that are already configured will be retained for repeatability.

### Model Development and Controlled Comparison

A small working form will be accepted over time before scaling. Validation data will only be selected for hyperparameters. The comparison will control dataset version, partitions, features, and evaluation code. At least three seeded runs will be planned when execution time permits, with mean and variation reported. A simple non-graph baseline such as Random Forest will be retained as a reasonableness check, following evidence that complexity should be justified rather than assumed [4]. The baseline is not a third research focus; it tests whether either GNN provides a measurable benefit over ordinary features.

### Evaluation Measures

| Measure | Reason for inclusion |
| --- | --- |
| Precision | Shows what proportion of generated alerts are genuinely malicious. |
| Recall | Shows how much known malicious activity is detected. |
| F1 score | Balances precision and recall for comparative reporting. |
| PR-AUC | More informative than accuracy when malicious events are rare. |
| ROC-AUC | Provides threshold-independent discrimination as a secondary measure. |
| False-positive rate and alert count | Estimates analyst workload and operational usability. |
| Training and inference time | Tests whether performance is achievable within project resources. |
| Peak memory use | Provides supporting evidence about practical feasibility within available resources. |

Table 2. Evaluation measures used to answer the research question.

### Analysis Plan

RQ1 will be answered under the shared protocol by comparing held-out detection metrics and error patterns . Precision, recall, F1, PR-AUC, ROC-AUC, and false-positive results will provide the main evidence of the desired detection result. Training time, inference time, and peak memory use will be reported as supporting evidence of practical feasibility rather than as a separate research question. qualitative inspection will show false positives and false negatives, which are sampled , and any conclusion will be limited to the selected dataset and prototype configuration.

## 2.6 Design Constraints and Risk Controls

| Constraint or risk | Potential effect | Planned response |
| --- | --- | --- |
| Dataset quality and incomplete labels | Metrics may not represent real attacks or normal activity. | Document provenance, class balance, label source, and known gaps; avoid claims beyond the dataset. |
| Extreme class imbalance | Accuracy may look high while attacks are missed. | Prioritize precision, recall, F1, PR-AUC, and alert counts. |
| Information leakage | Test performance may be artificially inflated. | Split before tuning; fit encoders on training data; prefer chronological partitions. |
| Different model assumptions | A direct comparison may become unfair. | Share graph inputs and evaluation code; describe supervised and self-supervised differences. |
| Limited M4 Pro memory and time | Full benchmark graphs may be impractical. | Use sampling or smaller graph windows consistently; record resource limits. |
| Reproduction differences | Results may differ from the papers. | List every simplification, version, and hyperparameter; call the work a prototype comparison. |
| Adaptive attackers | A fixed benchmark may overstate robustness. | Treat robustness as a limitation and, if feasible, test small benign-looking graph perturbations. |
| Unsafe automatic response | A false positive could interrupt legitimate work. | Keep alerts advisory and require a human decision. |

Table 3. Design constraints, potential effects, and planned controls.

## 2.7 Functional and Non-functional Requirements

The requirements are separated by purpose. Functional requirements describe what the prototype must do, while non-functional requirements define the quality, performance, reproducibility, and safety conditions under which it must operate.

| Functional Requirements | Non-functional Requirements |
| --- | --- |
| FR1. The system shall validate and transform audit events into a directed provenance graph. | NFR1. The experiment shall be reproducible using recorded random seeds, software versions, and configuration files. |
| FR2. The system shall run simplified FLASH and MAGIC models on the same controlled graph partitions. | NFR2. The prototype shall execute within the memory and processing capacity of the team’s available local hardware. |
| FR3. The system shall generate an anomaly score or malicious probability for each selected detection unit. | NFR3. Training, validation, and test data shall remain separate, and test labels shall not be used for tuning. |
| FR4. The system shall calculate precision, recall, F1, PR-AUC, false-positive behavior, runtime, and memory use. | NFR4. Experimental outputs shall be stored consistently so that FLASH and MAGIC can be compared fairly. |
| FR5. The system shall display high-risk alerts with the related entity, event time, model score, and graph context. | NFR5. Alert evidence shall be readable and understandable to a human analyst during the demonstration. |
| FR6. The system shall allow a human reviewer to interpret an alert before any response decision is made. | NFR6. The prototype shall protect dataset integrity and shall not perform automatic blocking or destructive actions. |

Table 4. Functional and non-functional requirements for the prototype.

# 3 Project Management Plan

In this section, we explain our main tasks, timeline, project checkpoints, and team roles. Right now, we are working on the design stage. In the next steps, we will clean the data, build the models, and test them.

## 3.1 Work Breakdown Structure

We split the whole project into four main parts. Each part has its own jobs and final results. We will test both models on the same test set and use the same metrics, but we will write down any differences in how they are trained.

| Work package | Main tasks | What we will produce |
| --- | --- | --- |
| 1. Research and design | Read the papers for FLASH and MAGIC. Agree on the main questions, our project scope, how to pick datasets, and how to evaluate them. Decide what the models will classify (like graph nodes or events). | A clear design plan with project limits and requirements that everyone agrees on. |
| 2. Data preparation and model development | Pick and inspect the dataset. Clean the raw data, build graphs, and split them into train, validation, and test sets. Build basic versions of FLASH and MAGIC. | A shared data script, saved data splits, and two working models. |
| 3. Evaluation and demonstration | Test both models using the same test script. Check detection results, run time, and RAM usage. Check wrong predictions and make a table to explain false alerts. | A fair comparison of both models, logs of computer resources used, and a simple demo. |
| 4. Reporting and delivery | Explain our results and what did not work well. Write clear steps to run the code. Finish the final reports, make the slides, and get ready for the individual interviews. | Clear report files, saved setup settings, and code instructions that another teammate can easily run. |

Table 5. Work packages, tasks and required outputs.

The main things we must finish are the data pipeline, two working simple models, test results, records of memory/time, an alert table, and clear run steps. We do not need to build any fancy dashboard.

We also plan to test a basic Random Forest model as a baseline and show ROC-AUC scores. If our computers have enough power and we have time, we will run tests at least three times with different random seeds. If we cannot finish this, we will write down the reason in the report.

3.2 Timeline and Milestones

Our schedule follows the course deadlines from our team plan. We will check Canvas often to make sure the dates have not changed. We will also do our own checks before each deadline so we have time to fix any mistakes.

| Time | Planned work | Milestone |
| --- | --- | --- |
| Weeks 6–7: Design stage | Look at previous studies. Confirm what we need to do, the work packages, and who does what. | Submit Design Concept: 25 September 2026. Peer review: 26 September 2026. |
| Weeks 8–9: Data preparation | Choose the final dataset and what we want to detect. Write and test scripts to clean data, make graphs, and split datasets. | Have clean data ready for building models. Peer review: 10 October 2026. |
| Week 10: Initial models | Run small tests of FLASH and MAGIC. Make sure inputs and outputs look right before running on bigger graphs. | Both models run properly on a small dataset. |
| Weeks 11–12: Evaluation and demo | Run all tests with the shared script. Write down run time and memory use. Study errors, make the alert table, and draft the report. | Demo and early report: 30 October 2026. Peer review: 1 November 2026. |
| Final stage | Fix issues from feedback, check if others can run our code, and write about our results and limits. Prepare individual parts and interview answers. | Final individual report: 13 November 2026. Interview date: TBD. |

Table 6. Proposed schedule and milestones.

If any task takes longer than planned, we will talk about it in our weekly meeting and adjust the next steps. If our laptops or servers run out of memory, we will use smaller graph samples or shorter time windows. We must apply the same changes to both models so the comparison stays fair.

3.3 Goals and Decision Gates

We will have three main checkpoints. At each point, we stop and check if we are ready to move on to the next step.

| Checkpoint | What we need before moving on | What to do if something is missing |
| --- | --- | --- |
| 1. Data ready | The dataset must have clear timestamps, entity links, and correct labels. The team must agree on and save the data splits. | Check the data cleaning steps again or choose an easier, better dataset before going ahead. |
| 2. Models ready | Both simple models must run fine on a small sample and give reasonable scores. Any differences in code must be noted down. | Fix bugs in the code or data, then test again on small data before running long experiments. |
| 3. Evaluation ready | Test data, score metrics, and settings must be locked in before the final run. Pick thresholds using validation data only. | Fix the evaluation code before final testing. Never tune model settings using test data. |

Table 7. Progress checks and actions.

Before our live demo, we will double-check that all required outputs are ready. Another group member will follow our setup guide to make sure the code runs on another laptop. For us, success means doing a clear and fair comparison; our models do not have to beat every benchmark score.

## 3.4 Team Breakdown and Responsibilities

## Every member has a main job and a secondary job. Everyone will join in making big choices and understand the whole project.

| Team member | Main job | Helping job |
| --- | --- | --- |
| Vath Im | Put all parts together, write the shared testing code, and prepare the alert demo. | Write the system design notes and make sure the final report looks consistent. |
| Ahmad Ikram | Plan how to evaluate the models, check if the dataset works well, and keep the tests fair. | Explain the evaluation metrics and write about project limitations. |
| Yichen Qian | Build the basic FLASH model, inspect data quality, and record running time and RAM usage. | Write about how attackers might try to hide from the system, and keep logs so tests can be repeated. |
| Noah | Build the basic MAGIC model and set up the masked graph learning part. | Test the pipeline, double-check test results, and help create presentation slides. |

Table 8. Team responsibilities.

We will meet once a week to review what we finished, solve blockers, and plan what to do next. We will use Git to save our code changes and keep a shared task list to track owners, deadlines, and status.

If we want to change the dataset, data splits, project scope, or success goals, all members must agree first. Each person will also keep notes on their own contributions to prepare for the individual interview.

# 4 Expected Outcomes and Success Criteria

Reusable provenance-graph pipelines are an expected outcome, with simplified FLASH and MAGIC performing, a shared metrics and resource-use report, and an analyst show evidence view. Together, these outputs will contribute a reasoned suggestion about which is more suitable for the approach to continued development under the selected conditions.

| Success area | Minimum success criterion |
| --- | --- |
| Reproducibility | Another member can repeat the experiment from saved instructions and configuration. |
| Fairness | Both models use the same held-out test partition and metric implementation. |
| Detection evidence | Precision, recall, F1, PR-AUC, confusion counts, and the threshold method are reported. |
| Practical evidence | Training time, inference time, and peak memory are recorded. |
| Interpretation | The recommendation explains errors, limitations, and model assumptions. |
| Safety | Alerts remain advisory; no automated blocking is performed. |

Table 8. Minimum success criteria for the planned prototype.

# 5. Conclusion

This comparison shows the design concept establishes controlled FLASH and MAGIC for provenance-based intrusion detection. Shared data partitions, graph inputs, and evaluation code will be used in both models, while the analysis will consider detection quality, false alerts, efficiency, and evidence quality. Benchmark limitations, class imbalance, simplified implementations, and local hardware restrict generalization; therefore, the prototype will not claim production readiness. The demonstration and a cautious recommendation about future development will be provided instead of reproduction evidence.

# References

[1] M. U. Rehman, H. Ahmadi, and W. U. Hassan, “FLASH: A comprehensive approach to intrusion detection via provenance graph representation learning,” in Proc. IEEE Symp. Security and Privacy, San Francisco, CA, USA, 2024, pp. 3552–3570. [Online]. Available: https://doi.org/10.1109/SP54263.2024.00139

[2] Z. Jia, Y. Xiong, Y. Nan, Y. Zhang, J. Zhao, and M. Wen, “MAGIC: Detecting advanced persistent threats via masked graph representation learning,” in Proc. 33rd USENIX Security Symp., Philadelphia, PA, USA, 2024. [Online]. Available: https://www.usenix.org/conference/usenixsecurity24/presentation/jia-zian

[3] J. Liu, M. A. Inam, A. Goyal, A. Riddle, K. Westfall, and A. Bates, “What we talk about when we talk about logs: Understanding the effects of dataset quality on endpoint threat detection research,” in Proc. IEEE Symp. Security and Privacy, San Francisco, CA, USA, 2025, pp. 112–129. [Online]. Available: https://doi.org/10.1109/SP61157.2025.00112

[4] T. Bilot et al., “Sometimes simpler is better: A comprehensive analysis of state-of-the-art provenance-based intrusion detection systems,” in Proc. 34th USENIX Security Symp., Seattle, WA, USA, 2025, pp. 7193–7212. [Online]. Available: https://www.usenix.org/conference/usenixsecurity25/presentation/bilot

[5] K. Mukherjee et al., “Evading provenance-based ML detectors with adversarial system actions,” in Proc. 32nd USENIX Security Symp., Anaheim, CA, USA, 2023, pp. 1199–1216. [Online]. Available: https://www.usenix.org/conference/usenixsecurity23/presentation/mukherjee

[6] A. Goyal, X. Han, G. Wang, and A. Bates, “Sometimes, you aren’t what you do: Mimicry attacks against provenance graph host intrusion detection systems,” in Proc. Network and Distributed System Security Symp., San Diego, CA, USA, 2023. [Online]. Available: https://doi.org/10.14722/ndss.2023.24207